## Slide 1
Integrated Project
X-COPTER

## Slide 2
Linux
Underestimated the complexity
Implementation of WIFI
USB Controller
MAVLINK & MCAPI
University of
Applied Sciences
The X-Copter Project: Challenges
Chart: 
| WIFI Driver | WIFI Encryption | USB Controller
Time | 120 | 40 | 100

## Slide 3
General Challenges & Problems
Organizing the team
Time Management
File Management
NIOS Eclipse doesn‘t work with git
SCRUM
University of
Applied Sciences
The X-Copter Project: Challenges

## Slide 4
Improvement
University of
Applied Sciences
The X-Copter Project: Topic
Initial state | Actual state
Wrong USB Hardware | No USB Controller
Power supply doesn‘t work | Power supply works
No test flight | xCopter flies
- | In principle connection to ground station established
- | Working concept with our own flight controller